# Phase 7 — Predictive Intelligence & Production Hardening

## Goal

Close two gaps in CloudGuardian AI:

1. No predictive operations — add a forecast engine that predicts metric breaches before they happen

2. No AI reasoning — add an LLM-powered agent that explains incidents in plain English and answers questions

Plus production hardening: JWT auth, CI/CD, tests, structured logging, real alerting.

## Existing Conventions (will match exactly)

| Convention | Pattern |
| --- | --- |
| Framework | FastAPI + Uvicorn |
| Base image | python:3.11-slim |
| Internal port | 8000 (all services) |
| Dockerfile | COPY requirements.txt → pip install → COPY main.py → EXPOSE 8000 → CMD uvicorn |
| Health check | GET /health → {"status": "healthy"} |
| DB connection | psycopg2.connect(DATABASE_URL) with get_connection() helper |
| DB init | init_db() called in a retry loop at startup |
| Background work | threading.Thread(target=..., daemon=True).start() |
| CORS | allow_origins=["*"], allow_methods=["*"], allow_headers=["*"] |
| Port mapping | External 80X0:8000 (8010, 8020, 8030 → 8040, 8050 next) |
| Network | cloudguardian-net (external, created by Terraform) |
| Services list | ["auth-service", "payment-service", "inventory-service"] |
| Metrics | cpu_percent, memory_mb, latency_ms, error_rate |

## Architecture After Phase 7

[!IMPORTANT]
New data flow: Forecast Engine reads from Postgres (same as anomaly-detector), produces breach-risk predictions. Decision Engine polls both anomaly-detector AND forecast-engine, logging incidents as type: reactive or type: predictive. AI Reasoning Agent is invoked after each incident to produce a root-cause analysis.

## Build Order & Detailed Changes

### Step 1: Forecast Engine (new service)

#### [NEW] services/forecast-engine/main.py

Why statsmodels (Holt-Winters) over Prophet: Prophet requires cmdstanpy which needs a C++ compiler and >500MB of dependencies — incompatible with python:3.11-slim without a multi-stage build. Holt-Winters from statsmodels is lightweight (~30MB), works well for seasonal/trending time-series, and fits the existing slim Docker pattern.

Design:

- Background thread reads last 200 data points per service per metric from metric_readings table every 5 minutes, fits Holt-Winters (Exponential Smoothing) model

- Models cached in memory dict {(service, metric): {"model", "fitted_at", "params"}}

- Danger thresholds (configurable via env): cpu_percent > 85, memory_mb > 800, latency_ms > 400, error_rate > 0.15

Endpoints:

- GET /forecast/{service}/{metric}?minutes=10 → predicted values + confidence interval

- GET /forecast/breach-risk → for every metric, whether forecast crosses threshold and ETA

- GET /health → {"status": "healthy"}

- GET /metrics → Prometheus text with forecast_breach_risk{service=...,metric=...} gauge

New Postgres table (created by forecast-engine's init_db):

CREATE TABLE IF NOT EXISTS forecasts (    
        id SERIAL PRIMARY KEY,    
        service_name TEXT NOT NULL,    
        metric_name TEXT NOT NULL,    
        predicted_values JSONB NOT NULL,    
        breach_risk DOUBLE PRECISION,    
        breach_eta_minutes DOUBLE PRECISION,    
        generated_at TIMESTAMPTZ NOT NULL DEFAULT now()    
    );

#### [NEW] services/forecast-engine/Dockerfile

Identical pattern to anomaly-detector.

#### [NEW] services/forecast-engine/requirements.txt

fastapi==0.111.0    
    uvicorn[standard]==0.30.1    
    psycopg2-binary==2.9.9    
    pandas==2.2.2    
    numpy==1.26.4    
    statsmodels==0.14.2    
    prometheus_client==0.20.0

#### [NEW] services/forecast-engine/README.md

Short doc explaining purpose, endpoints, and model choice.

#### [MODIFY] docker-compose.yml

Add forecast-engine service block (port 8040:8000, depends on postgres + metrics-collector).

#### [MODIFY] prometheus.yml

Add scrape target forecast-engine:8000.

#### [MODIFY] render.yaml

Add forecast-engine entry.

### Step 2: Wire Forecast into Decision Engine

#### [MODIFY] decision-engine/main.py

1. Add `incident_type` column to incidents table via idempotent ALTER TABLE

2. New env vars: FORECAST_ENGINE_URL, FORECAST_BREACH_CONFIDENCE_THRESHOLD

3. New function check_forecast_breaches(): polls GET /forecast/breach-risk

4. New function trigger_preemptive_action(): lighter remediation for predicted breaches, logged as incident_type='predictive'

5. Modify `_decision_loop()`: call forecast check after anomaly check

6. Update endpoints to include incident_type in responses

#### [MODIFY] decision-engine/requirements.txt

Add requests==2.32.3.

### Step 3: AI Reasoning Agent (new service)

#### [NEW] services/ai-reasoning-agent/main.py

- Uses anthropic SDK with claude-sonnet-4-6

- `POST /agent/analyze-incident`: receives incident context from decision-engine, produces root-cause hypothesis + summary, persists to incident_reports table

- `POST /agent/ask`: free-text chat using live system state as context

- `GET /agent/incidents/{id}/report`: retrieves stored RCA report

- Graceful degradation: if API key missing or call fails, returns fallback response — never blocks healing pipeline

New Postgres table:

CREATE TABLE IF NOT EXISTS incident_reports (    
        id SERIAL PRIMARY KEY,    
        incident_id INTEGER REFERENCES incidents(id),    
        root_cause TEXT NOT NULL,    
        summary TEXT NOT NULL,    
        confidence DOUBLE PRECISION NOT NULL,    
        evidence JSONB NOT NULL,    
        generated_at TIMESTAMPTZ NOT NULL DEFAULT now()    
    );

#### [NEW] services/ai-reasoning-agent/{Dockerfile, requirements.txt, README.md}

#### [MODIFY] decision-engine/main.py

After trigger_remediation(), fire-and-forget POST to ai-reasoning-agent with incident context.

#### [MODIFY] docker-compose.yml, prometheus.yml, render.yaml

Add ai-reasoning-agent entries.

#### [NEW] .env.example

ANTHROPIC_API_KEY=sk-ant-your-key-here    
    JWT_SECRET=change-this-to-a-random-string    
    SLACK_WEBHOOK_URL=https://hooks.slack.com/services/your/webhook/url

### Step 4: JWT Auth Layer

#### [NEW] services/shared/auth.py

- create_token(subject, role), verify_token(token), FastAPI Depends middleware

- Service-to-service: shared SERVICE_TOKEN env var

#### [MODIFY] All service main.py files

- Auth middleware on all non-health/metrics endpoints

- Inter-service calls include Authorization: Bearer {SERVICE_TOKEN}

#### Dashboard login

- [NEW] LoginScreen.jsx — email/password form

- [MODIFY] api.js — JWT storage + header attachment

- Login endpoint on decision-engine: POST /auth/login

### Step 5: Dashboard Updates

#### [NEW] services/dashboard/src/components/ForecastPanel.jsx

- Trend line with shaded confidence band (SVG, matching PulseLine pattern)

- Breach-risk warnings with time-to-breach countdown

- Service/metric selector dropdowns

#### [NEW] services/dashboard/src/components/AICopilot.jsx

- Chat UI: input + scrollable message history

- Calls POST /agent/ask, renders markdown responses

- Graceful "AI unavailable" fallback

#### [NEW] services/dashboard/src/components/IncidentDetailModal.jsx

- Modal triggered by clicking incident in timeline

- Fetches + displays LLM-generated RCA report

#### [MODIFY] IncidentTimeline.jsx

- Add predictive vs reactive badge (🔮 blue vs ⚡ amber)

- Make rows clickable → opens modal

#### [MODIFY] App.jsx, App.css, api.js

- Import new components, add forecast/AI endpoints, JWT handling, login gate

#### [MODIFY] package.json

- Add react-markdown dependency

### Step 6: Tests + CI

#### New test files

| File | Tests |
| --- | --- |
| services/forecast-engine/tests/test_forecast.py | Holt-Winters training, breach-risk calc, endpoint shapes |
| services/anomaly-detector/tests/test_anomaly.py | Z-score flagging, IsolationForest threshold, DB insert |
| services/decision-engine/tests/test_decision.py | Cooldown logic, trigger threshold, reactive vs predictive, verification |
| services/ai-reasoning-agent/tests/test_agent.py | Graceful degradation, report persistence, chat endpoint |
| services/metrics-collector/tests/test_collector.py | PromQL parsing, gap detection, DB write |
| tests/test_integration.py | Full pipeline: chaos → detect → decide → heal → resolve |

#### [NEW] .github/workflows/ci.yml

Jobs: lint (ruff), test (pytest), build (docker build all services), terraform-validate (all 3 configs)

### Step 7: Structured Logging + Alerting

#### All Python services

- Replace print() with JSON-formatted logging via python-json-logger

- Fields: service, correlation_id, severity, timestamp

- Decision engine generates correlation_id (UUID) per incident, passed to AI agent

#### [MODIFY] decision-engine/main.py

- After incident creation: publish to LocalStack SNS (cloudguardian-alerts topic) via boto3

- If SLACK_WEBHOOK_URL set: POST formatted alert to Slack webhook

- Both wrapped in try/except — alerting never blocks healing

#### [MODIFY] decision-engine/requirements.txt

Add boto3==1.34.0, python-json-logger==2.0.7.

#### [MODIFY] terraform/aws-simulated/main.tf

Add aws_sns_topic resource for cloudguardian-alerts.

### Step 8: Tier 3 Stretch Items

[!NOTE]
Tier 3 status — documented but not implemented:

- Kubernetes manifests / Helm chart: Not implemented. Next step: translate docker-compose → K8s Deployments, add kubectl-based remediation executor.

- Cost-governance panel: Not implemented. Could show estimated $ saved per healing action with mock pricing.

- Chaos calendar: Not implemented. Could be a cron-based service reading schedules from Postgres.

## Files Summary

| Category | New | Modified |
| --- | --- | --- |
| Forecast Engine | 4 files (main.py, Dockerfile, requirements.txt, README.md) | — |
| AI Reasoning Agent | 4 files | — |
| Decision Engine | — | main.py, requirements.txt |
| Auth | services/shared/auth.py | All service main.py files |
| Dashboard | 4 new components | App.jsx, App.css, api.js, IncidentTimeline.jsx, package.json |
| Tests | 6 test files | — |
| CI/CD | .github/workflows/ci.yml | — |
| Config | .env.example | docker-compose.yml, render.yaml, prometheus.yml, .gitignore |
| Terraform | — | aws-simulated/main.tf |

## Open Questions

[!IMPORTANT]
Anthropic API key: The AI reasoning agent needs an API key from console.anthropic.com. It degrades gracefully without one (returns stub responses). Do you already have a key, or should I focus on a fully functional stub mode?

[!IMPORTANT]
Dashboard theme: The Phase 7 brief says "styled consistently with the existing dark/glassmorphism theme." This conflicts with our earlier redesign discussion. I'll keep the existing dark theme for Phase 7. We can revisit the light theme separately afterward. OK?

[!NOTE]
Slack webhook: Optional for alerting. If you have a Slack workspace, you can set up an incoming webhook. Otherwise alerting works via LocalStack SNS (visible in docker logs). Include Slack integration or skip?

## Verification Plan

After each step:

cd terraform/local-infra && terraform apply -auto-approve && cd ../..    
    docker compose up --build    
    curl.exe -X POST "http://localhost:8002/chaos/cpu_spike?duration_seconds=90"    
    curl.exe http://localhost:8040/health          # forecast-engine    
    curl.exe http://localhost:8050/health          # ai-reasoning-agent    
    curl.exe http://localhost:8040/forecast/breach-risk    
    curl.exe http://localhost:8030/incidents/current?minutes=10    
    pytest services/ -v